**LAB2:**

FPT University has an idea to create a Library Management System. This LMS is used by library staff, lecturer and students.

We already learn about project phases including: Initiation, Planning, Execution, and Closing. Among following tasks, you are required to identify which phase that the task belongs to.

|  |  |
| --- | --- |
| **TASK** | **PHASE (Initiation, Planning, Execution, Closing)** |
| 1. Developers in Software Development Company meets to discuss about the project |  |
| 1. Project team of FPT Uni meet to discuss about the project |  |
| 1. Board of Director of FPT Uni meet to discuss about the project |  |
| 1. The contract is signed between FPT Uni and ABC Software Company |  |
| 1. ABC Software Company delivers 1st build of the system to FPT Uni |  |
| 1. FPT Uni request some changes to the project |  |
| 1. FPT Uni approved to use the product |  |
| 1. FPT Uni pays ABC company |  |
| 1. FPT Uni forms a project team |  |
| 1. ABC company forms a project team |  |
| 1. FPT Uni takes the build and gives the user to test use the product |  |
| 1. ABC company to test the build |  |
| 1. FPT Uni change its plan |  |